## Slide 1: Software Development LifeCycle & Team Dynamics

## Slide 2: Software Development Lifecycle
Planning
Requirements Gathering/Analysis
System Design
Implementation/Development
Testing
Deployment
Maintenance & Operations

## Slide 3: SDLC - Planning
During the Planning Phase…
  Resources are calculated and allocated
  Project Scheduling is done
  Cost Estimates are calculated
Who is involved?
  Project Managers
  Product Managers
  Business Analysts
  Clients/Stakeholders

## Slide 4: SDLC – Requirements Gathering/Analysis
During the Requirements Gathering/Analysis Phase…
  Software requirements are detailed
  Documentation is created
  Project scope is defined
Who is involved?
  Project Managers
  Product Managers
  Business Analysts
  Lead Developers

## Slide 5: SDLC – System Design
During the System Design Phase…
  Software Specification Documentation* is created
    *Defines the overall system architecture and design
  Sprint Planning Meetings are scheduled
  User stories are generated
Who is involved?
  Lead Developers
  System Architects
  Designers

## Slide 6: SDLC – Implementation/Development
During the Implementation Phase…
  Design & System Spec documents are translates to actual code.
    This is what is traditionally referred to as “software development”
  System Tests are planned and work begins on creation of tests*
  *Note: In Test Driven Development, the tests would be created first
Who is involved?
  Developers
  Testers

## Slide 7: SDLC – Testing
During the Testing Phase…
  Tests are created and conducted against code
  Code logic is evaluated against original user stories.
  Testing may involve:
    Unit Testing
    Integration Testing
    User Acceptance Testing (UAT)
    Etc…
Who is involved?
  Quality Assurance (QA) Engineers
  Testers
  Developers

## Slide 8: SDLC – Deployment
During the Deployment Phase…
  Software is made available to end-users in production environment
  System configurations for production environment is verified
Who is involved?
  Operations Team
  System Administrators/Engineers
  Platform Administrators/Engineers

## Slide 9: SDLC – Maintenance & Operations
During the Maintenance & Operations Phase…
  System monitoring to ensure system continues to meet user needs.
  Updates/patches are pushed as needed
  System performance is monitored
  Feedback is gathered and analyzed for possible improvements
Who is involved?
  Operations Team
  System Administrators/Engineers
  Platform Administrators/Engineers
  IT Operations
  Developers (as needed)

## Slide 10: Waterfall Model
An implementation model for the SDLC in which each step is completed before moving to the next.
Pros:
  Clearly defined goals and timeline
  Less confusion regarding status of project completion
  Easier to implement
Cons:
  Not ideal for complex development projects
  Consumes a lot of time because each phase must be planned carefully and completed fully
  Since testing does not come until later, serious issues or complications may arise far into development.
Useful for:
  Projects where human life may be at stake
  Military programs
  Projects that have a high degree of oversight/accountability

## Slide 11: Agile Methodology
Methodology (work culture) which focuses on these core values:
  Individuals & Interactions over Processes and Tools
  Working software over comprehensive documentation
  Customer Collaboration over contract negotiations
  Responding to change over following a plan
Pros:
  Responsive approach to issues that arise
  Supports Cross-functional teamwork
  (Typically) Reduced scope for faster implementation
Cons:
  The final product depends on the customer, so it may shift. (moving target)
  It can be harder to integrate new members into workflow due to shifting workflow needs.
  May lead to inadequate documentation, which can cause confusion/misunderstanding
Useful for:
  Most modern software development

## Slide 12: Scrum
Scrum
  A process framework used to manage the development of a product or software.
    Scrums are well suited for cross-functional teams to coordinate efforts.
    Work effort for a scrum are split into individual sprints where some amount of nontrivial work is completed
Sprint
  An established timeframe (typically 1 month or less) during which a team produces a shippable* product.
    A single sprints will not produce the entire project, but rather a useable piece of the project
https://www.agilealliance.org/agile101/agile-glossary/

## Slide 13: Other Agile Terms
User Stories
  Functional unit of work which can be expected to yield an expected result when implemented.
    Typically, user stories are written from the perspective of the end user: “As a user, I can enter my login credentials and login to the platform”
Story Points
  Relative Unit of measure used to estimate and/or plan work effort for user stories
Product Backlog
  List of all new features, changes to existing features, bug fixes, etc… related to the product creation
Sprint Backlog
  Subset of tasks from Product Backlog which establish work to be completed in current sprint
https://www.agilealliance.org/agile101/agile-glossary/

## Slide 14: Scrum Ceremonies
Sprint Planning
  Review backlog and determine work to be completed in next sprint
Daily Stand-up
  Daily check-in meetings where the following is discussed:
    Current Work Completed (what did I do yesterday?)
    Current Tasks (what am I doing today?)
    Any blockers or issues (what is stopping me from working?)
Sprint Review
  Review all work accomplished in the sprint
  Backlog is updated
  Preparation for next Sprint planning meeting
Sprint Retrospective
  Discuss opportunities for improvement in team workflow/processes to increase efficiency

## Slide 15: Agile vs Waterfall
Waterfall | Agile
Requires less coordination due to clearly defined phases | Faster Feedback cycles and Response to issues
The cost of the project can be determined early in development | Higher potential for customer satisfaction
Better focus on documentation and design requirements | Better visibility and accountability during product development
Design phase is more methodical and structured | Time to market is drastically reduced
Works better with projects with high degree of oversight and scrutiny | Flexible prioritization and teams typically lead to better productivity